## Slide 1: Designing a FRC Robot, a Team Approach
Andy Baker
President and Co-owner, AndyMark Inc.
13 year mentor on FRC team 45
2003 Championship Woodie Flowers Award Winner
Notes: <number>

## Slide 2
Ten tips from Andy
Notes: <number>

## Slide 3: 1. Pre-season tasks
Build team
Set team goals
Determine leaders
Set up resources
Develop Skills
Notes: <number>

## Slide 4: 2. Kickoff
Divide into equal sub-groups
Watch Kickoff together
No stragglers
Know the game
Brainstorm
Start building the field
Buy stuff
Day 0
Notes: <number>

## Slide 5: 3. Sub-Group Decision Process
BRAINSTORM
Organize & categorize ideas
Focus on OVERALL GAME PLAY
Critique, analyze, & eliminate ideas
Pick best ideas
Agree on overall design
Days 1-3
Notes: <number>

## Slide 6: 4. Design Presentations
Audience – everyone!
Sub-teams present design concepts
Students lead, adults help as needed
Day 4
Notes: <number>

## Slide 7: 5. Disown, sleep and decide
All sub-team concepts are team property
Sleep on it
Decide the following day
Notes: <number>

## Slide 8: 6. Make a decision
Review and critique, using GP
Discuss common ideas
Make a Decision Matrix
  Determine qualities and assign values
  Rate each team’s idea per each quality
  Total each sub-team’s points
  Highest point total wins
Focus on concept with highest point total
Add common features from other concepts
Notes: <number>

## Slide 9
Notes: <number>

## Slide 10
Democracy should ensue… but a monarchy may come about during an impasse
Notes: <number>

## Slide 11: 7. Putaside
Mr. Bill Beatty, team 71
Notes: <number>

## Slide 12: 8. Design Assignments
Drivebase
Arm, grabber, etc.
Lift, structure, etc.
Software team (already in place)
Finish the field
Don’t let slackers bring you down
Reviews daily and weekly
Weight and motor management
To air or not to air
Build 2?
Notes: <number>

## Slide 13: 9. Build a Robot
Drive it early, by week 3
Break it early, fix it early
Weigh it down
Meet build goals
Give drivers 1 week to practice
Give software team 2 weeks to debug
Celebrate mistakes
Make spares
Notes: <number>

## Slide 14: 10. Celebrate Success
Have an open house
Plan for fun, right before shipping
Ship
Practice, fix-it, and tweak
Notes: <number>

## Slide 15: Thank you
Any questions?
Notes: <number>